ASSIGNMENT NO. 1

Software Project Management (SPM)

Smart Co-Working Space

Booking & Management System

| Student Name | Muhammad Amir |
| --- | --- |
| SAP ID | 55662 |
| Section | BSSE 6 |
| Subject | Software Project Management (SPM) |
| Group No. | Group 6 |
| Role | Team Leader / Project Manager / Technical Analyst |
| Submission Date | 2025 |

1.  PROJECT INITIATION

1.1  Identify Business Need

The rapid expansion of remote work, freelancing, and hybrid business models has created a significant gap in the market for flexible, on-demand workspace solutions. Traditional office leases are expensive and inflexible, while informal work environments (cafes, home offices) lack the professional infrastructure required for productivity and collaboration.

The Smart Co-Working Space Booking & Management System addresses this gap by providing a centralised digital platform that enables individuals and small businesses to discover, book, and manage co-working spaces with ease. The system will streamline space utilisation for space operators while offering a seamless booking experience for end-users.

Key business drivers include:

- Growing demand for flexible workspace solutions post-pandemic.

- Inefficiency of manual or phone-based space booking processes.

- Lack of real-time availability and digital payment integration in existing solutions.

- Opportunity to maximise space utilisation and generate recurring revenue for co-working operators.

- Need for data-driven insights on space usage and customer behaviour.

1.2  Define High-Level Requirements

The following high-level functional and non-functional requirements have been identified for the system:

| # | Requirement Category | Description |
| --- | --- | --- |
| R1 | User Registration & Authentication | Users (clients and admins) must be able to register, log in securely, and manage their profiles. |
| R2 | Space Listing & Discovery | Admins can list available spaces with details (type, capacity, amenities, pricing). Clients can browse and filter listings. |
| R3 | Real-Time Booking & Availability | Clients can view real-time space availability, select time slots, and make bookings instantly without double-booking conflicts. |
| R4 | Online Payment Integration | Secure online payments via Stripe for booking confirmation; automatic invoice generation and transaction history. |
| R5 | Booking Management | Users can view, modify, or cancel bookings. Admins can approve, reject, or manage all reservations. |
| R6 | Notifications & Reminders | Automated email/SMS notifications for booking confirmations, reminders, cancellations, and payment receipts. |
| R7 | Admin Dashboard & Reporting | Admins have access to a dashboard showing occupancy rates, revenue reports, and user activity analytics. |
| R8 | Responsive UI / Cross-Platform | The system must function seamlessly on desktop and mobile browsers without requiring a native app installation. |
| R9 | Security & Data Privacy | All user data must be encrypted in transit (HTTPS/SSL) and at rest. Role-based access control must be enforced. |
| R10 | Scalability & Performance | The system must support concurrent users and scale on cloud infrastructure with minimal downtime (99.5% uptime target). |

1.3  Identify Stakeholders (with Roles)

The following stakeholders have been identified for the Smart Co-Working Space Booking & Management System:

| # | Stakeholder | Role/Type | Involvement & Interest |
| --- | --- | --- | --- |
| 1 | Muhammad Amir | Project Manager / Lead Developer / Technical Analyst (Internal) | Responsible for overall planning, architecture, development, testing, and delivery of the system. |
| 2 | Co-Working Space Operators / Owners | Primary Client / Sponsor (External) | Provide requirements, fund the project, and will use the admin panel to manage spaces, bookings, and revenue. |
| 3 | End Users (Freelancers, Remote Workers, Small Teams) | End Customers (External) | Primary users of the booking platform. Their experience directly determines product success and adoption. |
| 4 | University Supervisor / Course Instructor | Academic Evaluator (External) | Evaluates and grades the project based on SPM deliverables, documentation quality, and methodologies applied. |
| 5 | Payment Gateway Provider (Stripe) | Technology Partner (External) | Supplies the secure payment processing infrastructure used for all online transactions. |
| 6 | Cloud Infrastructure Provider (AWS) | Technology Partner (External) | Provides cloud hosting, compute resources (EC2), and storage for application deployment and scalability. |
| 7 | System Admin / IT Support | Operational Support (Internal) | Responsible for server maintenance, deployments, backups, monitoring, and security patches post-launch. |

2.  FEASIBILITY STUDY

A feasibility study assesses whether the proposed project is viable from technical, economic, and operational standpoints. The following analysis evaluates the Smart Co-Working Space Booking & Management System against each dimension.

2.1  Technical Feasibility

Technical feasibility determines whether the project can be built using available technology, tools, and skills within the given constraints.

| Technical Aspect | Requirement | Assessment |
| --- | --- | --- |
| Development Technology | Node.js (backend), React.js (frontend), MySQL (database) | Widely used, well-documented, and fully supported. Developer is proficient in these technologies. |
| Development Tools | VS Code, Postman, GitHub, Figma | All tools are free/open-source, readily available, and industry-standard. No procurement required. |
| Hardware | Personal laptop + AWS EC2 cloud server | Adequate for development and production. Cloud server provides scalable compute capacity. |
| Payment Integration | Stripe API | Stripe provides a well-documented REST API with sandbox testing. Integration is straightforward. |
| Security | HTTPS/SSL, role-based access control, bcrypt password hashing | All security measures can be implemented with existing frameworks and libraries. |
| Scalability | AWS EC2 with auto-scaling capabilities | Cloud infrastructure can be scaled vertically or horizontally as user load grows. |
| Timeline Feasibility | 16-week development schedule | Timeline is realistic given the scope and the developer's skill set. Detailed Gantt chart supports this. |

Verdict:

The project is technically feasible. The chosen technology stack is modern, well-supported, and within the developer's competency. No major technical barriers exist. All hardware and software resources are available and affordable.

2.2  Economic Feasibility (Basic Cost-Benefit Analysis)

Economic feasibility evaluates whether the financial investment in the project is justified by the expected benefits and returns.

Cost Summary:

| # | Cost Category | Amount (PKR) |
| --- | --- | --- |
| 1 | Developer Salary – Muhammad Amir (4 months @ PKR 30,000/month) | PKR 120,000 |
| 2 | Cloud Hosting – AWS EC2 (4 months @ PKR 5,000/month) | PKR 20,000 |
| 3 | Domain Registration (1 year) | PKR 2,500 |
| 4 | SSL Certificate (1 year) | PKR 2,500 |
| 5 | Software Tools & Licences (lump sum) | PKR 10,000 |
| 6 | Payment Gateway Setup – Stripe (one-time) | PKR 5,000 |
| 7 | Testing & QA Activities (lump sum) | PKR 15,000 |
| 8 | Documentation & Training Material (lump sum) | PKR 5,000 |
| 9 | Contingency Reserve (10%) | PKR 18,000 |
| TOTAL PROJECT BUDGET |  | PKR 198,000 |

Expected Benefits:

| Benefit | Type | Estimated Value |
| --- | --- | --- |
| Increased booking efficiency for space operators | Tangible | Saves 10–15 hrs/week in manual work |
| Higher space occupancy through online visibility | Tangible | Potential 20–30% revenue increase |
| Reduction in booking errors and double-bookings | Tangible | Reduces refunds/disputes by ~80% |
| Improved customer experience and satisfaction | Intangible | Better retention and referrals |
| Data-driven decisions via admin analytics | Intangible | Better space utilisation and pricing |
| Competitive market positioning | Intangible | Differentiation from manual competitors |

Verdict:

The total project investment of PKR 198,000 is modest relative to the expected financial and operational benefits. A co-working operator generating even a 20% improvement in space occupancy can recover the investment cost within the first operational month. The benefit-to-cost ratio is strongly positive. The project is economically feasible.

2.3  Operational Feasibility

Operational feasibility assesses whether the proposed system will be accepted and used effectively by its intended users, and whether it can be supported by the organisation after deployment.

| Operational Factor | Analysis | Status |
| --- | --- | --- |
| User Acceptance | The system features an intuitive, responsive UI/UX designed via Figma prototyping. User acceptance testing (UAT) is planned in Week 13–14. | Feasible |
| Ease of Use | No prior technical knowledge is required. Standard web browser access is sufficient for all users. | Feasible |
| Staff & Admin Training | Admin training and handover are planned in Week 15–16 of the schedule. Documentation will be provided. | Feasible |
| Organisational Impact | The system replaces manual booking processes. Change management is minimal as the operator is the primary client and invested stakeholder. | Feasible |
| System Maintenance | Post-launch support is handled by the developer (Muhammad Amir) as System Admin. AWS provides managed infrastructure support. | Feasible |
| Regulatory & Legal Compliance | Data is protected via HTTPS/SSL encryption and GDPR-compliant practices. Payment processing via Stripe meets PCI-DSS standards. | Feasible |
| Business Process Alignment | The system directly maps to the operator's core business processes: listing spaces, managing bookings, and processing payments. | Feasible |

Verdict:

The project is operationally feasible. The system aligns well with existing business workflows, requires minimal training, and is designed with end-user accessibility in mind. The planned UAT phase ensures that any usability issues are identified and resolved prior to production deployment.

3.  CONCLUSION

Should the Project Be Approved or Rejected?

RECOMMENDATION: PROJECT APPROVED

Justification:

Based on the comprehensive feasibility analysis conducted across all three dimensions, the Smart Co-Working Space Booking & Management System is strongly recommended for approval. The following points substantiate this recommendation:

| Feasibility Dimension | Justification Summary |
| --- | --- |
| Technical Feasibility | The system can be built using proven, industry-standard technologies (Node.js, React.js, MySQL, AWS). All required tools are available, and the developer possesses the necessary skills. No significant technical risks have been identified. |
| Economic Feasibility | The total investment of PKR 198,000 is recoverable within a single operational month for a typical co-working operator. Expected benefits — including increased occupancy, reduced manual overhead, and improved customer retention — far outweigh the development costs, yielding a strongly positive benefit-to-cost ratio. |
| Operational Feasibility | The system is designed for ease of use, requires minimal training, and aligns directly with the operator's business processes. User acceptance testing is integrated into the project schedule to ensure smooth adoption. Ongoing maintenance has been planned. |

Additional Justifying Factors:

- Clear and well-defined business need driven by market demand for flexible co-working solutions.

- All key stakeholders have been identified and their roles and interests are understood.

- High-level requirements are comprehensive, realistic, and implementable within the allocated timeline.

- A detailed 16-week project schedule with phase-wise milestones demonstrates planning rigour.

- Contingency reserve of 10% (PKR 18,000) has been allocated, showing risk awareness.

- Technology choices are cost-effective, with the majority of tools being free or open-source.

In conclusion, the Smart Co-Working Space Booking & Management System satisfies all feasibility criteria. It is technically achievable, economically justifiable, and operationally practical. Approval of this project is strongly recommended for immediate initiation and execution.

End of Assignment No. 1  —  Software Project Management (SPM)