| RACI MATRIX Smart Co-Working Space Booking & Management System |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Student: Muhammad Amir ¦ SAP ID: 55662 ¦ Section: BSSE 6 ¦ Group 6 ¦ 2025 |  |  |  |  |  |  |  |  |
| # | Activity / Task | Phase | Project Manager | Frontend Developer | Backend Developer | QA Tester | DevOps / Deployment | Client (Space Owner) |
| 1 | Project Kickoff & Planning | Initiation | R/A | I | I | I | I | C |
| 2 | Requirements Gathering & Analysis | Initiation | R/A | C | C | C | I | R/C |
| 3 | System Architecture Design | Design | A | C | R | I | C | I |
| 4 | Database Design | Design | A | I | R | I | C | I |
| 5 | UI/UX Wireframing & Prototyping | Design | A | R | I | C | I | C |
| 6 | Backend API Development | Development | A | C | R | I | C | I |
| 7 | Frontend Development | Development | A | R | C | I | I | I |
| 8 | Payment Gateway Integration (Stripe) | Development | A | C | R | C | I | I |
| 9 | System Integration & Unit Testing | Testing | A | C | C | R | C | I |
| 10 | User Acceptance Testing (UAT) | Testing | A | C | C | R | I | R/C |
| 11 | Bug Fixes & Revisions | Testing | A | R | R | C | I | I |
| 12 | Deployment & Production Setup | Deployment | A | I | C | C | R | I |
| 13 | Training & Handover | Deployment | R/A | I | I | I | C | R/C |
| LEGEND: R = Responsible A = Accountable C = Consulted I = Informed R/A = Responsible & Accountable - = Not Involved |  |  |  |  |  |  |  |  |